# Student Performance Prediction

## Machine Learning Project Proposal

### Team Information

- Project Title: Student Performance Prediction Using Machine Learning

- Team Members: Tulyugaliyev Alibek, Rollanov Kaisar, Zaitov Ifrat

- Course: Sis-2207

## 1. Project Overview

### Problem Statement

Student academic performance is a critical indicator of educational success and future career prospects. Early identification of at-risk students can enable timely interventions, personalized learning strategies, and resource allocation. However, manually tracking and predicting student performance across large populations is challenging and time-intensive.

This project aims to develop a machine learning system that predicts students' final exam scores (G3) based on demographic information, study habits, family background, and previous academic performance.

### Why This Problem Matters

- Early Intervention: Identify struggling students before final exams

- Resource Optimization: Allocate tutoring and support efficiently

- Personalized Education: Tailor teaching methods to student needs

- Policy Making: Inform educational policy with data-driven insights

- Scalability: Automated predictions for large student populations

### Machine Learning Relevance

Traditional rule-based systems cannot capture the complex, non-linear relationships between multiple factors affecting student performance. Machine learning excels at:

- Discovering hidden patterns in multidimensional data

- Handling non-linear relationships between features

- Adapting to different student populations

- Making predictions with quantifiable confidence levels

## 2. Dataset Description

### Primary Dataset

Student Performance Dataset from UCI Machine Learning Repository

Source:

- URL: https://archive.ics.uci.edu/ml/datasets/student+performance

- Alternative: https://www.kaggle.com/datasets/ishandutta/student-performance-data-set

Dataset Characteristics:

- Size: 649 students (Mathematics: 395, Portuguese: 649)

- Features: 33 attributes including demographic, social, and academic data

- Target Variable: G3 (final grade, scale 0-20)

- Format: CSV files (student-mat.csv, student-por.csv)

- License: Public domain, free for research and educational use

Key Features:

- Demographic: Age, sex, address type, family size

- Academic: Study time, past failures, extra educational support, previous grades (G1, G2)

- Social: Family relationships, free time, going out frequency, romantic relationship

- School-Related: School, reason for choosing school, travel time, absences

Data Quality:

- No missing values in original dataset

- Well-documented and widely used in academic research

- Real data collected from two Portuguese schools

## 3. Proposed Approach

### Data Preprocessing

- Data Cleaning:

  - Check for and handle any missing values

  - Remove duplicate entries

  - Detect and handle outliers using IQR method

- Feature Engineering:

  - Create total_prev_grades: Sum of G1 and G2

  - Create avg_prev_grade: Average of G1 and G2

  - Create study_failure_ratio: Study time to failures ratio

  - Create social_score: Combined social activity metric

  - Create high_performer: Binary indicator for top students

- Encoding & Scaling:

  - Label encoding for binary categorical variables

  - One-hot encoding for multi-class categories if needed

  - Standard scaling for numerical features

### Exploratory Data Analysis

- Statistical summaries of all features

- Distribution analysis of target variable

- Correlation analysis to identify key predictors

- Visualization of relationships between features and grades

- Group analysis (by gender, school, study time, etc.)

### Model Development

Baseline Model:

- Linear Regression: Simple interpretable model to establish baseline performance

Advanced Models:

- Random Forest Regressor: Ensemble method for capturing non-linear relationships

- Gradient Boosting: Optimized model with hyperparameter tuning

- Ridge Regression: Regularized linear model to prevent overfitting

Model Training Strategy:

- Train/Test Split: 80/20

- Cross-Validation: 5-fold CV for robust evaluation

- Hyperparameter Tuning: GridSearchCV for optimal parameters

### Evaluation Metrics

- RMSE (Root Mean Squared Error): Overall prediction accuracy

- MAE (Mean Absolute Error): Average prediction error magnitude

- R² Score: Proportion of variance explained

- Cross-Validation Scores: Model stability assessment

## 4. Expected Outcomes

### Deliverables

- Code Repository: Clean, well-documented Jupyter notebook

- Cleaned Dataset: Preprocessed data with feature engineering

- Trained Models: Multiple ML models with saved weights

- Visualizations: 7+ comprehensive charts and graphs

- Final Report: 8-12 page comprehensive analysis

- Presentation: 10-15 minute slide deck

### Success Criteria

- Achieve R² score > 0.75 on test set

- RMSE < 2.5 grade points

- Identify top 5 most important predictive features

- Successfully compare baseline vs. optimized models

- Provide actionable insights for educators

### Potential Impact

- Enable proactive student support systems

- Inform educational resource allocation

- Contribute to personalized learning initiatives

- Provide framework applicable to other educational institutions

## 5. Team Roles & Timeline

### Team Responsibilities

- Tulyugaliyev Alibek: Data collection, preprocessing, and cleaning

- Rollanov Kaisar: Exploratory data analysis and visualization

- Zaitov Ifrat: Model development and training

- All Members: Report writing and presentation preparation

### Project Timeline

| Week | Tasks | Deliverable |
| --- | --- | --- |
| 3 | Project proposal submission | Proposal document |
| 4-5 | Data collection and preprocessing | Cleaned dataset |
| 6-7 | EDA and feature engineering | Analysis notebook |
| 8-9 | Model development and training | Trained models |
| 10-11 | Model evaluation and comparison | Results analysis |
| 12-13 | Report writing and presentation prep | Final report |
| 14 | Final presentation | Presentation slides |

## 6. Technical Requirements

### Software & Libraries

- Python 3.8+

- Core Libraries: pandas, numpy, scikit-learn

- Visualization: matplotlib, seaborn

- Environment: Jupyter Notebook / Google Colab

- Version Control: Git & GitHub

### Computational Resources

- Standard laptop/desktop (no GPU required)

- Estimated training time: < 30 minutes for all models

- Storage: < 100 MB for dataset and models

## 7. Risk Assessment & Mitigation

### Potential Challenges

Challenge 1: Limited dataset size (649 samples)

- Mitigation: Use cross-validation, regularization, and ensemble methods

Challenge 2: Class imbalance in target variable

- Mitigation: Analyze distribution, consider stratified sampling

Challenge 3: Feature selection complexity

- Mitigation: Use correlation analysis and feature importance metrics

Challenge 4: Overfitting risk

- Mitigation: Train/test split, cross-validation, regularization techniques

## 8. References

- Cortez, P., & Silva, A. (2008). Using data mining to predict secondary school student performance. EUROSIS.

- Student Performance Dataset. UCI Machine Learning Repository. https://archive.ics.uci.edu/ml/datasets/student+performance

- Hastie, T., Tibshirani, R., & Friedman, J. (2009). The Elements of Statistical Learning. Springer.

- Scikit-learn Documentation. https://scikit-learn.org/stable/

## Conclusion

This project combines educational importance with technical rigor to create a practical machine learning application. By predicting student performance, we can contribute to data-driven educational interventions while demonstrating proficiency in the complete ML pipeline: from data preprocessing through model deployment and evaluation.

We are confident this project will meet all course requirements while providing valuable insights into student success factors.